PRODUCT REQUIREMENTS DOCUMENT

End-to-End Credit Card Fraud Detection Platform

A Lakehouse Data Engineering & Machine Learning System on Databricks

| Document Type | Product Requirements Document (PRD) |
| --- | --- |
| Project Name | Credit Card Fraud Detection — Data Engineering |
| Platform | Azure Databricks Free Edition (Lakehouse Platform) |
| Version | 1.0 |
| Status | Final — Implemented |
| Owner | Malik Mohammed Ammar |
| Last Updated | July 2026 |

Table of Contents

- Executive Summary

- Problem Statement

- Goals and Objectives

3.1 Primary Goals

3.2 Non Goals

4.   Stakeholders and Target users

5.   Scope

5.1 In Scope

5.2 Out of Scope

6.   System Architecture

6.1 Architectural Flow

6.2 Technological Stack

7.   Functional Requirements

8.   Non-Functional Requirements

9.    Data Model Summary

10. Success Metrics

10.1 Model Performance Achieved

10.2 Platform / Optinonal Metrices

11. Assumption and Constraints

12. Risk and Mitigation

13. Future Enhancements

14. Appendix

1. Executive Summary

This document defines the product requirements for an end-to-end Credit Card Fraud Detection platform built on the Databricks Lakehouse. The system ingests transaction data incrementally, enforces data quality through a governed medallion architecture, engineers behavioral fraud-risk features, trains and registers a machine learning classifier, scores transactions in batch, and surfaces operational and business metrics through a live monitoring dashboard — all orchestrated as a single automated pipeline.

The platform was designed to reflect how a real financial services data team would approach fraud detection: as a continuously operating system with enforced data contracts, versioned models, and operational visibility — not as a one-off analytical exercise. It was implemented in full on Databricks Free Edition, demonstrating that production-grade architectural patterns are achievable even on serverless, quota-constrained infrastructure.

2. Problem Statement

Financial institutions process high volumes of card transactions in which fraudulent activity represents a very small fraction of the total — typically under 1%. This severe class imbalance makes fraud detection difficult to model correctly and easy to model deceptively: a naive classifier can achieve over 99% accuracy while catching zero fraud. Beyond the modeling challenge, fraud signals are inherently behavioral and time-dependent (e.g., unusual spend relative to a card's own history, bursts of rapid transactions), meaning raw transaction records alone are insufficient — the data platform itself must compute stateful, rolling features before any model can be effective.

There is also an operational dimension often overlooked in academic treatments of this problem: transactions arrive continuously, data quality must be enforced automatically at scale, and stakeholders need real-time visibility into fraud rates and system health without needing to query raw tables directly.

3. Goals and Objectives

3.1 Primary Goals

- Build an incremental, idempotent ingestion pipeline capable of handling continuously arriving transaction files without reprocessing or data loss.

- Enforce data quality declaratively at each stage of transformation, with auditable, measurable quality constraints.

- Engineer behavioral, time-aware features that reflect genuine fraud-risk signals rather than static thresholds.

- Train, evaluate, and govern a machine learning model using metrics appropriate for severe class imbalance.

- Automate the entire pipeline end-to-end, from ingestion through scoring, on a scheduled cadence.

- Provide real-time operational and business visibility through a live, auto-refreshing dashboard.

3.2 Non-Goals

- Real-time (sub-second) transaction scoring at the point of sale — this platform targets near-real-time batch scoring, not payment-authorization-latency scoring.

- Multi-tenant or multi-region deployment — the system is scoped to a single workspace and catalog.

- Regulatory compliance certification (e.g., PCI-DSS) — out of scope for this capstone context.

4. Stakeholders and Target Users

| Stakeholder | Interest / Use Case |
| --- | --- |
| Data Engineering Team | Owns ingestion reliability, schema evolution handling, and pipeline orchestration. |
| ML / Data Science Team | Owns feature design, model training, evaluation, and registry governance. |
| Fraud Operations Analysts | Consume the dashboard to monitor fraud rate trends and flagged transaction volume. |
| Engineering Leadership | Reviews pipeline health, model performance, and system reliability at a glance. |

5. Scope

5.1 In Scope

- Incremental file-based ingestion via Databricks Autoloader into a Bronze Delta table.

- Declarative data cleaning and validation via a Lakeflow Declarative Pipeline (Silver layer).

- Behavioral feature engineering using Spark window functions (Gold layer).

- Model training, experiment tracking, and model registry via MLflow and Unity Catalog.

- Batch scoring of the full feature table using the latest registered model.

- End-to-end orchestration via Databricks Workflows on a scheduled trigger.

- An operational dashboard covering fraud trends, model health, and pipeline freshness.

5.2 Out of Scope

- Streaming/real-time point-of-sale scoring infrastructure.

- Integration with external card-network or banking systems.

- Automated model retraining triggers based on drift detection (identified as a future enhancement).

6. System Architecture

The platform follows a medallion (Bronze/Silver/Gold) lakehouse architecture, with each layer representing an increasing level of data trust and refinement.

6.1 Architectural Flow

- Landing Zone (Unity Catalog Volume) — Simulated upstream transaction files arrive incrementally.

- Bronze Layer — Databricks Autoloader ingests new files incrementally and idempotently into a Delta table, with schema evolution support and a rescued-data column for malformed records.

- Silver Layer — A Lakeflow Declarative Pipeline applies declarative data quality expectations, deduplication, and type validation.

- Gold Layer — Spark window functions compute behavioral fraud-risk features (rolling amount z-score, time-since-last-transaction, rolling transaction counts).

- Model Training & Registry — A classifier is trained on Gold features, tracked in MLflow, and registered with a full signature in the Unity Catalog Model Registry.

- Batch Scoring — The latest registered model scores the full Gold table; results land in a dedicated scored-transactions Gold table.

- Orchestration — Databricks Workflows chains all stages into a single scheduled, dependency-aware job.

- Monitoring — A published AI/BI dashboard refreshes automatically, providing business and operational visibility.

6.2 Technology Stack

| Layer | Technology |
| --- | --- |
| Compute Platform | Databricks Free Edition (Serverless) |
| Storage Format | Delta Lake |
| Ingestion | Databricks Autoloader (cloudFiles) |
| Data Quality / Transformation | Lakeflow Declarative Pipelines (Delta Live Tables) |
| Governance | Unity Catalog (Catalogs, Schemas, Volumes, Model Registry) |
| ML Tracking & Registry | MLflow |
| Modeling | scikit-learn (Random Forest, class-weighted) |
| Orchestration | Databricks Workflows |
| Monitoring / BI | Databricks AI/BI Dashboards |
| Processing Engine | Apache Spark (PySpark) |

7. Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1 | System shall incrementally ingest new transaction files without reprocessing previously ingested files. | Must |
| FR-2 | System shall capture and expose malformed or schema-drifted records rather than silently dropping or failing on them. | Must |
| FR-3 | System shall enforce data quality rules declaratively, with measurable pass/fail rates per rule. | Must |
| FR-4 | System shall deduplicate transaction records using a defined, documented key strategy. | Must |
| FR-5 | System shall compute rolling, time-aware behavioral features per card entity. | Must |
| FR-6 | System shall track all model training runs with parameters, metrics, and artifacts. | Must |
| FR-7 | System shall evaluate models using precision, recall, and AUPRC, not accuracy alone. | Must |
| FR-8 | System shall register models in a governed model registry with input/output signatures. | Must |
| FR-9 | System shall score transactions using the latest registered model version dynamically. | Should |
| FR-10 | System shall execute all pipeline stages as a single orchestrated, scheduled workflow. | Must |
| FR-11 | System shall provide a dashboard reflecting fraud trends, model health, and data freshness. | Must |

8. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Reliability | Ingestion must be idempotent; re-running a job must not duplicate or corrupt data. |
| Auditability | Every scored record must retain the model version and timestamp used to produce it. |
| Governance | All tables, volumes, and models must be organized under Unity Catalog namespaces. |
| Observability | Pipeline freshness and data quality must be visible without querying raw tables. |
| Resource Efficiency | Ingestion and scoring must run as triggered/batch jobs, not continuous streams, to operate within serverless compute quotas. |
| Maintainability | Table names and model references must be fully qualified and explicit, independent of default catalog/schema context. |

9. Data Model Summary

| Table | Layer | Description |
| --- | --- | --- |
| bronze.transactions | Bronze | Raw ingested transactions with ingestion metadata and rescued-data tracking. |
| silver.transactions_silver | Silver | Validated, deduplicated, type-conformed transaction records. |
| gold.transactions_gold | Gold | Feature-engineered table with behavioral fraud-risk signals. |
| gold.scored_transactions | Gold | Model predictions, fraud probabilities, model version, and scoring timestamp. |
| ml.fraud_classifier | Model Registry | Versioned, signed fraud classification model. |

10. Success Metrics

10.1 Model Performance (Achieved)

| Metric | Result |
| --- | --- |
| Precision | 1.00 |
| Recall | 0.786 |
| AUPRC | 0.929 |
| False Positives | 0 |
| False Negatives | 3 (of 14 fraud cases) |

10.2 Platform / Operational Metrics

- Ingestion idempotency verified: re-ingestion produces zero duplicate rows.

- Data quality expectations enforced with zero unexplained data loss (all drops root-caused and documented).

- End-to-end orchestrated pipeline executes successfully across all dependent stages.

- Dashboard freshness indicator accurately reflects time since last successful ingestion.

11. Assumptions and Constraints

- The source dataset (Kaggle credit card transactions) does not contain a true card or transaction identifier; a derived proxy key is used for grouping and deduplication, which is a documented modeling limitation rather than a production-equivalent design.

- Databricks Free Edition provides only serverless compute with fair-use quotas, which constrains the system to triggered/batch execution rather than continuous streaming.

- Model retraining is currently manually triggered rather than automated on a drift-detection schedule.

12. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Proxy grouping key may not generalize to real card-level behavior. | Documented explicitly as a limitation; architecture supports direct substitution of a true card ID with no structural change. |
| Full-table batch rescoring does not scale indefinitely as data volume grows. | Identified as a future enhancement to move to incremental MERGE-based scoring. |
| Compute quota exhaustion on Free Edition could pause the workspace. | All ingestion and scoring jobs use triggered (available-now) execution rather than continuous streaming. |
| Model performance may degrade over time without retraining. | Model registry versioning supports controlled retraining and rollback; automated drift-based retraining flagged as future work. |

13. Future Enhancements

- Incremental (MERGE-based) scoring instead of full-table batch rescoring.

- Automated model retraining triggered by performance or data drift detection.

- Real-time streaming feature computation for lower-latency fraud scoring.

- Integration of a Unity Catalog Feature Store in place of a plain Gold feature table.

- Slowly Changing Dimension modeling for card/merchant reference entities.

14. Appendix

14.1 Glossary

| Term | Definition |
| --- | --- |
| Autoloader | Databricks feature for incremental, scalable ingestion of new files from cloud storage. |
| Delta Lake | Open-source storage layer providing ACID transactions on top of data lake storage. |
| Medallion Architecture | A data design pattern organizing data into Bronze (raw), Silver (validated), and Gold (business-ready) layers. |
| AUPRC | Area Under the Precision-Recall Curve; the preferred metric for evaluating models on imbalanced datasets. |
| Lakeflow Declarative Pipelines | Databricks' declarative framework (formerly Delta Live Tables) for building data pipelines with built-in quality expectations and lineage. |
| Unity Catalog | Databricks' unified governance layer for data and AI assets. |